**Timeline Table**

|  |  |  |  |
| --- | --- | --- | --- |
| Date | To Do | In Progress | Done |
| July 30 - Aug 1 | Set up project repository | Development environment setup | Finalize requirements and project plan |
|  | Plan project milestones and tasks |  |  |
| Aug 2 - Aug 3 |  | Login Module development |  |
|  | Implement Home Page |  |  |
| Aug 4 | Implement Profile Page | Registration Module testing |  |
|  | Implement New Post Module |  |  |
| Aug 5 | - Testing Home Page | - Home Page development |  |
| Aug 6 | - Integrate Forget Password feature | - Profile Page development |  |
| Aug 7 | - Final Testing and Bug Fixes | - New Post Module development | - Complete Login Module development |
|  | - Finalize documentation | - Testing and bug fixing for all modules |  |